Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 24 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-8948 |
| Project Name | AI FAQ Assitant |
| Maximum Marks | 5 Marks |

- Product Backlog, Sprint Schedule and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup | USN-1 | As a developer, I can set up the Node.js and Express.js project environment for developing the AI FAQ Assistant. | 2 | High | Team |
| Sprint-1 | Authentication | USN-2 | As a user, I can register for the application with my required details. | 2 | High | Team |
| Sprint-1 | Authentication | USN-3 | As a user, I can log in securely using my registered credentials. | 2 | High | Team |
| Sprint-1 | Authentication | USN-4 | As an authenticated user, I can access protected resources using JWT authentication. | 2 | High | Team |
| Sprint-2 | FAQ Management | USN-5 | As an authenticated user, I can create a new FAQ with the required information. | 3 | High | Team |
| Sprint-2 | FAQ Management | USN-6 | As a user, I can view available FAQ records. | 2 | High | Team |
| Sprint-2 | FAQ Management | USN-7 | As an authorized user, I can update an existing FAQ. | 2 | High | Team |
| Sprint-2 | FAQ Management | USN-8 | As an authorized user, I can delete an existing FAQ. | 2 | High | Team |
| Sprint-3 | Search & Categories | USN-9 | As a user, I can search for relevant FAQs using a query. | 3 | High | Team |
| Sprint-3 | Search & Categories | USN-10 | As a user, I can organize FAQs using categories. | 2 | Medium | Team |
| Sprint-3 | Database Management | USN-11 | As a developer, I can store and retrieve user and FAQ data using MongoDB and Mongoose. | 3 | High | Team |
| Sprint-3 | Validation & Security | USN-12 | As a system, I can validate user and FAQ data before storing it. | 2 | High | Team |
| Sprint-4 | AI Features | USN-13 | As a user, I can ask a question and receive an AI-generated answer. | 3 | High | Team |
| Sprint-4 | AI Features | USN-14 | As a user, I can generate FAQ content using Google Gemini AI. | 3 | High | Team |
| Sprint-4 | Error Handling | USN-15 | As a user, I receive appropriate error responses when an invalid request is submitted. | 2 | Medium | Team |
| Sprint-4 | Testing & Integration | USN-16 | As a developer, I can test and integrate the API features using Postman/Thunder Client. | 2 | High | Team |

- Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 6 Days | [Start Date] | [End Date] | 8 | [Release Date] |
| Sprint-2 | 11 | 6 Days | [Start Date] | [End Date] | 11 | [Release Date] |
| Sprint-3 | 10 | 6 Days | [Start Date] | [End Date] | 10 | [Release Date] |
| Sprint-4 | 8 | 6 Days | [Start Date] | [End Date] | 8 | [Release Date] |

- Velocity

Average Velocity (AV) = Total Story Points / Sprint Duration

AV = 20 / 10 = 2 Story Points per Day

Therefore, the team’s average velocity is 2 story points per day.

- Burndown Chart

- X-axis: Sprint days

- Y-axis: Remaining story points

- Starting point: Total story points

- Ending point: 0 story points

- The line decreases as tasks are completed.